# Live Coverage Portfolio — Work Report

Date: 2026-10-27  ·  Covers work from 2026-10-26 to 2026-10-27

# 1. Summary

The "Choose your world" version of the portfolio was built into the real site, committed, security-checked and put live on Vercel at https://vishal-agarwal.vercel.app. Project documents were reorganised so no document is longer than 100 lines.

# 2. Work completed

Five worlds: Football, Grand Prix, Gaming, Running and AI, each with its own colours (night and day), fonts, wording, sounds and line-up.

Start screen: Pick a world by tap or keys 1–5; "Surprise me" or an 8-second wait picks one. Returning visitors go straight to their last world.

Playable games: New race, pace-run and label games; all games share one controller. Phones get a handheld-console layout.

Costume off on scroll: The pixel character's helmet, headset, headband or visor comes off as you scroll.

Phone fixes: Compact header, scaled headings, shorter PrintSafe card, no sideways scrolling.

Security fixes: Closed two ways to get around the Pundit's limits (faked IP address; oversized questions).

Hosting: Deployed to Vercel production and checked live on desktop and iPhone-size screens.

Documents: Long specs split into small files (tasks/portfolio-spec/, tasks/worlds-spec/, tasks/state/).

# 3. Technical changes

src/content/worlds.ts: every per-world value in one place

src/components/ (worlds, play, header, sections, demos): start screen, play overlay, world switcher, new games

src/lib/pundit/request.ts, src/app/api/pundit/route.ts: security fixes, with new tests

.vercelignore: keeps env files, tests, design mocks and notes out of uploads

Vercel project vishal-agarwal: framework preset set to Next.js

# 4. Issues encountered and resolved

Live site showed "page not found": new Vercel project had no framework set → set to Next.js and redeployed.

Vercel login expired: renewed through the browser login link.

Security review flagged 2 issues: both fixed and tested before the site went live.

"No sound" report: sound is off until the speaker button is tapped (browser rule); verified working live. iPhone silent switch also mutes it.

# 5. Current status

Build: passing — 209 unit tests, 46 end-to-end tests (desktop + phone), type check and lint clean.

Deployed: yes — https://vishal-agarwal.vercel.app

Branch: feat/live-coverage-site (not yet merged into main; no GitHub remote yet).

# 6. Next session tasks

Set Vercel environment variables (Claude API key, Upstash, site URL, optional PostHog) and redeploy.

Test on a real iPhone (audio, two-finger controller, layout).

Optional: let sound play when the iPhone silent switch is on.

Push to GitHub and connect it to Vercel for automatic deploys; merge into main.

Polish: blinking start-screen sprites, per-world theme effect and nav labels.

# 7. Open questions / blockers

Waiting on Vishal: scorebug wording, resume PDF, domain, Pundit budget, Snake DQN weights, official chip time, new repo name for the Sports Detection link.